TechNest – Front-End eCommerce Application

Week 9 Planning Document – Testing and Refinement

Muhammad Saleem  |  L00196822  |  9 March 2026

# 1. Week 9 Overview

This week is focused on testing and refining the TechNest application. Most of the main features were built in previous weeks, so this week is about making sure everything actually works properly and fixing anything that is broken or a bit rough around the edges.

The plan is to go through each part of the application and write test cases for them, then run those tests and note down the results. I also want to tidy up some of the code and make sure it reads clearly, not just works.

# 2. Goals for This Week

- Write and run test cases for all the main features of the application

- Fix any bugs that come up during testing

- Test the site on different screen sizes to check it is responsive

- Tidy up JavaScript code and remove any leftover console logs or unused bits

- Make sure the basket still works correctly after a page refresh (localStorage)

- Check the checkout form validation is handling edge cases properly

# 3. Daily Plan

## Monday – Write Test Cases

Write out all the test cases I want to cover before I start running anything. This includes the product listing page, product detail page, basket functionality and the checkout form. Better to have them planned first so I do not miss anything.

## Tuesday – Run Functional Tests

Go through each test case one by one and record what actually happens. If something fails, I will note it down and come back to it. I will not try to fix things mid-testing as it can make it hard to track what changed.

## Wednesday – Fix Bugs Found

Work through the list of things that failed or did not behave as expected. Some will probably be small issues like a missing check or a variable typo. I will commit each fix separately so the Git history is clear.

## Thursday – Cross-Device Testing and Code Tidy

Check the site on mobile and tablet sizes using Chrome DevTools. Also go through the JavaScript files and clean up anything messy – mostly just removing console.log statements I left in during development and making sure variable names make sense.

## Friday – Review and Update README

Review all the test results and update the README to reflect what the application does. Make sure the setup instructions are accurate and that anyone cloning the repo could get it running without any confusion.

# 4. Planned Test Cases

The table below lists the test cases I am planning to run this week. Results will be filled in as I go through them.

| Test ID | Description | Expected Result | Status |
| --- | --- | --- | --- |
| TC-01 | Product listing page loads all products | All products render correctly from data file | Pending |
| TC-02 | Category filter shows correct products | Only products matching selected category appear | Pending |
| TC-03 | Search bar filters by keyword | Products matching keyword shown, others hidden | Pending |
| TC-04 | Sort by price low to high | Products reorder with lowest price first | Pending |
| TC-05 | Click product card goes to detail page | Correct product details load on detail page | Pending |
| TC-06 | Add to basket from detail page | Item appears in basket with correct details | Pending |
| TC-07 | Update item quantity in basket | Quantity changes and total recalculates | Pending |
| TC-08 | Remove item from basket | Item removed and total updates correctly | Pending |
| TC-09 | Basket persists after page refresh | Basket items still showing after F5 | Pending |
| TC-10 | Checkout form – empty submission | Validation errors shown for required fields | Pending |
| TC-11 | Checkout form – invalid email | Error message shown for bad email format | Pending |
| TC-12 | Checkout form – valid submission | Confirmation message shown, basket cleared | Pending |
| TC-13 | Responsive layout on mobile (375px) | No overflow, layout adjusts to single column | Pending |
| TC-14 | Responsive layout on tablet (768px) | Grid adjusts to two columns, nav still usable | Pending |

# 5. Known Issues from Previous Weeks

A few things I noticed last week that I want to make sure I fix or at least check this week:

- The basket count badge in the navbar was not always updating immediately – need to verify this is fixed

- The product detail page URL sometimes had a missing parameter issue if accessed directly – needs testing

- Some spacing looked a bit off on smaller screens around the product cards

# 6. Risks and Concerns

| Risk | Likelihood | What I Will Do |
| --- | --- | --- |
| More bugs than expected from testing | Medium | Prioritise by importance, leave minor ones for Week 10 |
| Not enough time to test everything | Low | Focus on core features first (basket, checkout) |
| Mobile layout has bigger issues than expected | Low | Use DevTools to diagnose and patch CSS |

# 7. Git Commit Plan

I will try to commit at least once a day this week with clear messages so the history shows steady progress. Something like:

- week9: add test cases document

- week9: fix basket badge update issue

- week9: refactor product filter function

- week9: cross-device testing done, fix mobile padding

- week9: update README with setup instructions

# 8. Additional Notes

After this week there is only Week 10 left, which is for finalising everything and writing up the report. So it is important that the application is in a good, stable state by the end of Week 9. I am not trying to add any new features at this stage – the focus is making what is there work properly and be reasonably tidy.

If testing goes well and I have extra time, I might look at improving a couple of small UI things like button hover states or loading smoother, but that is not a priority.